### Sprint, Epic, Story and Story Point

A Sprint is a fixed period in which a team works to complete a set of tasks.

An Epic is a large task or project that is broken down into smaller Stories.

A Story is a small task that is part of an Epic.

A Story Point represents the effort required to complete a story, usually using the Fibonacci series.

- 1 – Very Easy task

- 2 – Normal task

- 3 – Moderate task

- 5 – Difficult task

Story Points – 1, 2, 3, 5

## Sprint 1

### Requirement Analysis and ACL Configuration (Epic 1)

Project Requirement Analysis (USN1) – 2
 Identifying User Roles and Field Values (USN2) – 2
 Configuring READ Access Control (USN3) – 3
 Configuring WRITE Access Control (USN4) – 3
 Configuring CREATE and DELETE Access Control (USN5) – 2

Total Story Point in Sprint 1 = 2 + 2 + 3 + 3 + 2 = 12

## Sprint 2

### Script-Controlled Access and Testing (Epic 2)

Developing ACL Script Logic (USN6) – 5
 Testing Access Based on User Role (USN7) – 3
 Testing Access Based on Record Field Value (USN8) – 2
 Testing Forms, Lists and Service Portal (USN9) – 3
 Security and Unauthorized Access Testing (USN10) – 5
 Project Documentation (USN11) – 2

Total Story Point in Sprint 2 = 5 + 3 + 2 + 3 + 5 + 2 = 20

## Total Story Points

Sprint 1 = 12

Sprint 2 = 20

### Velocity

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = 32 / 2

### Velocity = 16 Story Points per Sprint

Your team's velocity is 16 Story Points per Sprint.